Initial Project Planning Template

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-4620 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Milestone 1: Requirement Analysis & Planning | USN-1 | As a user, I can create a service ticket by entering the required ticket details. | 2 | High | Sowntharya.K | 25/09/2026 | 29/09/2026 |
| Sprint-1 | Milestone 2: Backend Development & Configuration | USN-2 | As a system, I can automatically classify the ticket based on the entered ticket details. | 3 | High. | Vanishree.R | 25/09/2026 | 29/09/2026 |
| Sprint-1 | Milestone 4: Testing, Validation & Security | USN-3 | As a system, I can use Flow Designer to automate the ticket classification process. | 3 | High. | Seethalakshmi.K | 25/09/2026 | 29/09/2026 |
| Sprint-2 | Milestone 4: Testing, Validation & Security | USN-4 | As a system, I can automatically assign the classified ticket to the appropriate assignment group. | 3 | High | Chellaiah.G | 26/09/2026 | 30/09/2026 |
| Sprint-2 | Milestone 5: Deployment & Conclusion | USN-5 | As a user, I can receive a notification when the ticket is classified and assigned. | 2 | Medium | Selvakumar.M | 26/09/2026 | 30/09/2026 |